Sprint section 8

Section 2 - Csv Import and getting it to show with php.

Brief user story –

Managed to get a PHP script that reads a .CSV file correctly, and managed to write code that takes a .CSV file and populates an SQL table, but failed to implement it. I estimate it should’ve taken 7 person-hours.

Section #8 - Did you find the Scrum approach useful? What are your reflections on how you might have improved the process?

The scrum approach was definitely useful. It allowed us to focus in on a specific area of our system and make some really good progress. It also gave us a decent idea of how long it is going to take to fully complete our system, rather than just estimating.

The Sprint would’ve been improved if everybody was able to make every meeting, more could’ve been achieved.  Making more realistic time frames for the sections of the Sprint and splitting them between more group members would have allowed for a more focused effort. We should have been more pessimistic with time allowances of sections so nothing was rushed and tasks weren’t left uncompleted.